# ARCHITECTURE CONSULTING WORK ORDER (SOW)

## Enterprise Architecture Design & Technology Consulting

Project Name: AIIVRM / EduVyapar Enterprise Platform

Client: VAPS Technosoft Pvt. Ltd.

Vendor: __________________________

Project Duration: __________________

Agreement Date: ___________________

# 1. Objective

The Architecture Vendor shall design a scalable, secure, cloud-native, AI-enabled enterprise architecture for the AIIVRM and EduVyapar platforms.

The architecture must support current and future business requirements while ensuring performance, security, scalability, maintainability, and integration capabilities.

# 2. Scope of Work

The vendor shall prepare a complete enterprise architecture covering the following areas:

### Business Architecture

- Product Vision

- Business Process Flow

- User Journey

- Business Capability Map

- Module Mapping

- Workflow Design

- Stakeholder Analysis

### Application Architecture

Design the complete architecture for:

- ERP

- CRM

- HRMS

- Recruitment

- Marketplace

- Video Platform

- Messaging Platform

- Social Platform

- Digital Library

- AI Platform

- Mobile Application

- Web Portal

- Admin Portal

### Technical Architecture

Design

- Microservices Architecture

- API Gateway

- Authentication

- Authorization

- Notification Engine

- Workflow Engine

- AI Services

- Background Jobs

- Caching Strategy

- Queue Management

### Infrastructure Architecture

Provide

- Azure Architecture

- Kubernetes Architecture

- Docker Strategy

- Load Balancer

- CDN

- Disaster Recovery

- Backup Strategy

- Monitoring

- Logging

### Database Architecture

Prepare

- ER Diagram

- Database Standards

- Master Database

- Multi-Tenant Architecture

- Partitioning

- Index Strategy

- Performance Optimization

### Security Architecture

Design

- OAuth2

- JWT

- MFA

- Encryption

- Role-Based Access

- API Security

- WAF

- Key Vault

- Audit Logs

### AI Architecture

Design

- AI Assistant

- AI Search

- AI Recommendation

- AI Analytics

- AI Workflow

- AI OCR

- AI Chatbot

# 3. Vendor Deliverables

The vendor shall submit

## Architecture Documents

- Enterprise Architecture

- Solution Architecture

- Application Architecture

- Infrastructure Architecture

- Security Architecture

- AI Architecture

- Deployment Architecture

## Technical Documents

- HLD

- LLD

- ER Diagram

- Sequence Diagram

- Flow Diagram

- Integration Diagram

- Deployment Diagram

- API Architecture

- Network Diagram

## Standards

- Coding Standards

- Database Standards

- API Standards

- Naming Standards

- Version Standards

- Security Standards

# 4. Deliverable Format

Vendor shall provide

- Draw.io Files

- Visio Files

- Lucid Charts

- PDF

- PPT

- Editable Source Files

# 5. Technology Recommendation

Vendor shall recommend

Frontend

- Next.js

- React

- Flutter

Backend

- .NET 8

- Clean Architecture

- CQRS

- Microservices

Database

- PostgreSQL

- Redis

Infrastructure

- Azure

- Kubernetes

- Docker

Monitoring

- Grafana

- Prometheus

- Azure Monitor

# 6. Architecture Review

Vendor must conduct

- Architecture Workshop

- Design Walkthrough

- Technical Review

- Risk Assessment

- Performance Review

# 7. Deliverable Acceptance

Architecture will be accepted only after approval from

- MD

- CTO

- Technical Head

- Product Team

- Development Team

- DevOps Team

- Database Team

# 8. Timeline

| Deliverable | Timeline |
| --- | --- |
| Requirement Study | 3 Days |
| Architecture Draft | 5 Days |
| HLD | 5 Days |
| LLD | 7 Days |
| Security Architecture | 3 Days |
| Database Architecture | 3 Days |
| Infrastructure Architecture | 3 Days |
| Final Review | 2 Days |

Total Duration

30 Days

# 9. Vendor Responsibilities

Vendor shall

- Attend weekly review meetings.

- Present architecture to management.

- Address review comments.

- Revise documents as required.

- Provide knowledge transfer sessions.

- Support the implementation team during the architecture phase.

# 10. Success Criteria

The architecture must ensure

- High Availability

- Scalability

- Performance

- Security

- Cloud Readiness

- AI Readiness

- Multi-Tenant Support

- Disaster Recovery

- Easy Maintenance

- Future Expandability

# 11. Ownership

All documents, diagrams, designs, recommendations, source files, and intellectual property created during this engagement shall become the exclusive property of VAPS Technosoft Pvt. Ltd. The vendor shall not reuse, disclose, or distribute any project-specific materials without prior written approval.

# 12. Expected Deliverables Checklist

| Deliverable | Status |
| --- | --- |
| Business Architecture | ☐ |
| Solution Architecture | ☐ |
| Enterprise Architecture | ☐ |
| HLD | ☐ |
| LLD | ☐ |
| ER Diagram | ☐ |
| API Design | ☐ |
| Database Design | ☐ |
| Infrastructure Design | ☐ |
| Security Design | ☐ |
| AI Architecture | ☐ |
| Deployment Architecture | ☐ |
| Technology Stack Recommendation | ☐ |
| Risk Assessment | ☐ |
| Final Presentation | ☐ |

This document can serve as the first phase of your vendor engagement. After the architecture is approved, you can issue separate Work Orders and SOWs for UI/UX, Frontend Development, Backend Development, Mobile App Development, DevOps, QA, and AI implementation.